QUICKBITE EXPRESS

Crisis Recovery Analytics Project

Comprehensive Project Plan

Plan Mode: Strategy, Design & Execution Roadmap

Domain: Food Delivery & Consumer Analytics

Function: Crisis Recovery & Business Strategy

Analyst: Peter Pandey

Prepared: February 2026

# Table of Contents

1. Executive Summary

2. Project Overview & Data Landscape

3. Dashboard Design Blueprint

4. Analysis Framework (10 Primary + 5 Secondary + 3 Extra)

5. Technical Architecture & Star Schema

6. Sprint Plan (Execution Phases)

7. Deliverables & Presentation Strategy

8. Automation & Reusability Strategy

9. Timeline & Milestones

10. Risk Management & Contingency

# 1. Executive Summary

QuickBite Express, a Bengaluru-based food-tech startup, experienced a severe crisis in June 2025 triggered by viral food safety incidents and a week-long delivery outage during monsoon season. This project aims to deliver a comprehensive recovery analytics dashboard and actionable insights to guide the turnaround strategy.

## Data Snapshot

| Metric | Value |
| --- | --- |
| Total Orders | 149,166 (Jan - Sep 2025) |
| Pre-Crisis Orders (Jan-May) | ~113,806 (~22.7K/month avg) |
| Crisis Orders (Jun-Sep) | ~35,360 (~8.8K/month avg) |
| Order Decline | ~61% drop in monthly orders |
| Unique Customers | 105,180 |
| Restaurants | 19,983 across 8 cities |
| Delivery Partners | 15,000 |
| Cuisine Types | 8 (North Indian, Biryani, South Indian, Chinese, Pizza, Fast Food, Desserts, Healthy) |
| Cities Covered | Bengaluru, Delhi, Mumbai, Hyderabad, Chennai, Kolkata, Ahmedabad, Pune |

Key Objective: Build a structured, dynamic, reusable analytics dashboard that can be replicated across clients ("One Work, Many Clients") while answering all 10 primary analysis questions, 5 secondary research questions, and 3 extra detail questions.

# 2. Project Overview & Data Landscape

## 2.1 Star Schema Design

The dataset follows a classic star schema with fact and dimension tables:

| Table | Type | Rows | Key Columns | Purpose |
| --- | --- | --- | --- | --- |
| fact_orders | Fact | 149,166 | order_id, customer_id, restaurant_id | Core order transactions with amounts and cancellation status |
| fact_order_items | Fact | 342,994 | order_id, item_id, menu_item_id | Line-item detail for each order |
| fact_ratings | Fact | 68,842 | order_id, customer_id, rating | Customer ratings, reviews, and sentiment scores |
| fact_delivery_performance | Fact | 149,166 | order_id, actual/expected time | Delivery SLA metrics and distance |
| dim_customer | Dimension | 107,776 | customer_id, city, signup_date | Customer demographics and acquisition channel |
| dim_restaurant | Dimension | 19,995 | restaurant_id, cuisine_type, city | Restaurant details, cuisine, partner type |
| dim_delivery_partner | Dimension | 15,000 | delivery_partner_id, vehicle_type | Delivery partner profiles and ratings |
| dim_menu_item | Dimension | 342,671 | menu_item_id, item_name, category | Menu items with pricing and veg/non-veg classification |

## 2.2 Time Periods

| Phase | Period | Monthly Avg Orders | Significance |
| --- | --- | --- | --- |
| Pre-Crisis | Jan - May 2025 | ~22,760 | Baseline performance period |
| Crisis Onset | Jun 2025 | ~9,293 | Viral incident + delivery outage |
| Crisis Sustained | Jul - Sep 2025 | ~8,689 | Continued decline, competitor gains |

# 3. Dashboard Design Blueprint

## 3.1 Design System & Theme

A consistent, professional design language across all dashboard pages:

| Element | Specification |
| --- | --- |
| Primary Color | #1A2744 (Deep Navy) - Headers, titles, navigation |
| Secondary Color | #0D8A8A (Teal) - KPI cards, accents, highlights |
| Accent Color | #E8743B (Warm Orange) - Alerts, crisis indicators, CTAs |
| Background | #F0F7F7 (Soft Teal-Gray) - Clean, modern feel |
| Card Background | #FFFFFF with subtle shadow |
| Font Family | Segoe UI / Inter (clean, modern, professional) |
| KPI Card Style | Rounded corners, icon + big number + label + trend arrow |
| Chart Palette | Navy, Teal, Orange, Soft Blue, Gray (consistent across all visuals) |
| Navigation | Left sidebar with icons + page labels, active state highlighted |

## 3.2 Dashboard Pages (6 Pages)

### Page 1: Home / Executive Summary

Purpose: Bird's-eye view for C-suite. Single glance shows crisis severity and recovery trajectory.

- KPI Cards: Total Orders, Revenue, Avg Rating, Cancellation Rate, SLA Compliance (each with pre-crisis vs crisis comparison and % change)

- Monthly Orders Trend Line (Jan-Sep) with crisis zone shaded in orange/red

- Revenue waterfall chart (subtotal, discounts, delivery fees, net)

- City-wise heatmap showing order decline severity

- Key insight callout box with top 3 findings

### Page 2: Order & Revenue Analytics

Purpose: Deep dive into order patterns, revenue impact, and behavior shifts. Answers Q1, Q2, Q3, Q8.

- Monthly order comparison: Pre-crisis vs Crisis bar chart with % decline annotations

- Top 5 cities by % order decline (horizontal bar chart)

- Top 10 restaurants with largest % decline (filterable table)

- Revenue breakdown: Subtotal, Discount, Delivery Fee trends

- Average order value shift analysis (high-value vs survival orders)

- Cuisine-wise and partner-type-wise order trends

### Page 3: Delivery & Operations Performance

Purpose: SLA compliance, delivery delays, and cancellation analysis. Answers Q4, Q5.

- Cancellation rate trend (monthly line chart, pre-crisis vs crisis)

- City-wise cancellation rate heatmap

- Avg actual vs expected delivery time (dual-axis chart)

- SLA breach rate by month (% orders exceeding expected time)

- Vehicle type and employment type performance comparison

### Page 4: Customer Ratings & Sentiment

Purpose: Voice of the customer - ratings, reviews, and sentiment. Answers Q6, Q7.

- Monthly avg rating trend with sharpest-drop annotation

- Rating distribution histogram (1-5 stars) pre-crisis vs crisis

- Word Cloud of negative review keywords during crisis

- Sentiment score trend (monthly avg)

- Negative review spike alignment with delivery outage period

### Page 5: Customer Loyalty & Lifetime Value

Purpose: Churn analysis, loyalty impact, and high-value customer patterns. Answers Q9, Q10.

- Loyal customers who stopped ordering during crisis (5+ pre-crisis orders)

- High-rating churners (avg rating > 4.5 among churned)

- Top 5% high-value customers: order frequency drop + rating decline

- Common patterns: location, cuisine preference, delivery delays

- Customer segmentation matrix: Recoverable vs At-risk vs Lost

### Page 6: Recovery Recommendations & Action Plan

Purpose: Actionable recommendations for stakeholders. Answers Secondary questions.

- Competitor comparison insights (Swiggy/Zomato research)

- Priority cities risk matrix (Tier-1/Tier-2 long-term demand loss)

- Recommended strategies: cashbacks, partnerships, food safety audits

- Restaurant churn prediction: Cloud Kitchen vs Dine-in analysis

- Lapsed customer win-back probability scoring

- CAC tripling root cause analysis and mitigation plan

# 4. Analysis Framework

## 4.1 Primary Analysis (10 Questions)

| # | Question | Key Metrics | Visuals |
| --- | --- | --- | --- |
| Q1 | Monthly Orders: Pre-crisis vs Crisis decline severity | Total orders by month, % decline | Line chart with shaded crisis zone |
| Q2 | Top 5 cities with highest % order decline | City-wise order counts, % change | Horizontal bar chart |
| Q3 | Top 10 high-volume restaurants with largest % decline | Restaurant orders (min 50 pre-crisis), % drop | Sorted bar chart with data labels |
| Q4 | Cancellation rate trend and most affected cities | Cancellation rate by month and city | Line + heatmap combo |
| Q5 | Delivery SLA compliance across phases | Avg delivery time, SLA breach % | Dual-axis line chart |
| Q6 | Rating fluctuation month-by-month | Avg rating per month, sharpest drop | Line chart with annotation |
| Q7 | Negative keyword frequency in crisis reviews | Word frequency from negative reviews | Word Cloud |
| Q8 | Revenue loss estimation | Subtotal, discount, delivery fee by phase | Waterfall / stacked bar |
| Q9 | Loyalty impact: churned loyal customers | Customers with 5+ orders who stopped; avg rating >4.5 | KPI cards + donut chart |
| Q10 | High-value customer decline patterns | Top 5% spenders, order freq & rating drops, shared patterns | Scatter + pattern table |

## 4.2 Secondary Analysis (5 Questions)

| # | Question | Approach |
| --- | --- | --- |
| S1 | Competitor comparison (Swiggy/Zomato) | Web research + industry reports; qualitative benchmarking |
| S2 | External factors driving CAC increase | Research ad price trends, seasonal effects, macro-economic data |
| S3 | Trust-rebuilding strategies | Best practices from industry; cashbacks, audits, partnerships analysis |
| S4 | Restaurant churn risk by type | Cloud Kitchen vs Restaurant partner type analysis; active/inactive rates |
| S5 | Lapsed customer win-back probability | Segmentation based on recency, frequency, rating history |

## 4.3 Extra Detail Questions (3)

| # | Question | Approach |
| --- | --- | --- |
| E1 | Priority Cities: Tier-1/Tier-2 long-term demand risk | Order recovery rate by city; growth trajectory analysis |
| E2 | Behavior Shifts: High-value to survival orders | Avg order value trend; item quantity and category shifts |
| E3 | Feedback Trends: Negative review spikes vs outage | Daily review count + sentiment overlay with outage dates |

# 5. Technical Architecture & Star Schema

## 5.1 Data Model (Star Schema)

The data model follows a star schema with fact_orders as the central fact table connected to 3 dimension tables (dim_customer, dim_restaurant, dim_delivery_partner). Two additional fact tables (fact_order_items, fact_ratings) extend from fact_orders, and dim_menu_item connects to fact_order_items.

Relationships:

- fact_orders.customer_id -> dim_customer.customer_id (Many:1)

- fact_orders.restaurant_id -> dim_restaurant.restaurant_id (Many:1)

- fact_orders.delivery_partner_id -> dim_delivery_partner.delivery_partner_id (Many:1)

- fact_orders.order_id -> fact_delivery_performance.order_id (1:1)

- fact_orders.order_id -> fact_ratings.order_id (1:1)

- fact_orders.order_id -> fact_order_items.order_id (1:Many)

- fact_order_items.menu_item_id -> dim_menu_item.menu_item_id (Many:1)

## 5.2 Tech Stack & Tools

| Component | Tool/Technology | Why |
| --- | --- | --- |
| Data Analysis | Python (Pandas, NumPy) | Speed, flexibility, automation-ready |
| Visualization | Power BI / Plotly / Matplotlib | Interactive dashboards + static charts for presentations |
| NLP/Sentiment | Python (NLTK/WordCloud) | Word cloud generation, keyword extraction from reviews |
| Database | SQLite / DuckDB | Fast querying on CSV data without server setup |
| Presentation | PowerPoint (pptxgenjs) + Video | Professional stakeholder presentation |
| Automation | Python scripts + parameterized queries | Reusable for new clients/datasets |
| Version Control | Git | Track changes, collaborate |

## 5.3 Performance Optimizations

- Pre-computed aggregation tables for KPIs (avoid re-calculating on every filter change)

- Date table with pre-crisis/crisis flag as a calculated column for instant filtering

- Incremental data loading pattern - only process new/changed records

- DuckDB for analytical queries (10-100x faster than Pandas for large aggregations)

- Parameterized date ranges so crisis period can be adjusted for any future scenario

# 6. Sprint Plan (Execution Phases)

Following Agile methodology with 4 sprints. If any deliverable is blocked or awaiting approval, we skip ahead to unblocked work.

## Sprint 1: Data Foundation & EDA (Days 1-3)

| Task | Details | Output | Status |
| --- | --- | --- | --- |
| Data Loading & Validation | Load all 8 CSV files, check dtypes, nulls, duplicates | Clean dataset + data quality report | Ready |
| Star Schema Implementation | Create relationships, date table, calculated columns | Data model in Power BI / Python | Ready |
| EDA: Order Trends | Monthly order counts, pre-crisis vs crisis split | Trend charts + Q1 answer | Ready |
| EDA: City & Restaurant Analysis | City-wise and restaurant-wise order counts | Q2, Q3 answers | Ready |
| EDA: Revenue Metrics | Subtotal, discount, delivery fee aggregations | Q8 answer | Ready |

## Sprint 2: Deep Analysis & Insights (Days 4-6)

| Task | Details | Output | Status |
| --- | --- | --- | --- |
| Cancellation Analysis | Rate trends by month, city breakdown | Q4 answer + visuals | Ready |
| Delivery SLA Analysis | Actual vs expected times, breach rates | Q5 answer + visuals | Ready |
| Ratings & Sentiment | Monthly ratings, word cloud, sentiment trends | Q6, Q7 answers | Ready |
| Loyalty & Churn Analysis | 5+ order customers, churned count, high-rating churners | Q9 answer | Ready |
| High-Value Customer Deep Dive | Top 5% spenders, pattern analysis | Q10 answer | Ready |

## Sprint 3: Dashboard Build & Secondary Research (Days 7-9)

| Task | Details | Output | Status |
| --- | --- | --- | --- |
| Dashboard Page 1-3 | Home, Orders/Revenue, Delivery/Operations pages | Interactive dashboard (partial) | Ready |
| Dashboard Page 4-6 | Ratings/Sentiment, Loyalty/LTV, Recommendations | Complete dashboard | Ready |
| Secondary Research | Competitor analysis, external factors, strategies | S1-S5 research notes | Ready |
| Extra Analysis | Priority cities, behavior shifts, feedback trends | E1-E3 answers | Ready |
| Dashboard QA | Cross-check all numbers, fix visual issues | Validated dashboard | Ready |

## Sprint 4: Presentation & Delivery (Days 10-12)

| Task | Details | Output | Status |
| --- | --- | --- | --- |
| Stakeholder Presentation | PowerPoint deck with key findings + recommendations | 15-20 slide deck | Ready |
| Video Recording | Screen recording with voice narration (<15 min) | Video presentation | Ready |
| Automation Documentation | How-to guide for reusability, dynamic features | Documentation + demo video | Ready |
| LinkedIn Post | Write-up with project reflection, tag Codebasics | Published LinkedIn post | Ready |
| Final Review & Submission | End-to-end review, link submission | Submitted project | Ready |

# 7. Deliverables & Presentation Strategy

## 7.1 Final Deliverables

| Deliverable | Format | Audience |
| --- | --- | --- |
| Recovery Dashboard | Power BI (.pbix) / Interactive HTML | Leadership, Operations, Marketing |
| Stakeholder Presentation | PowerPoint (.pptx) - 15-20 slides | C-Suite, Board |
| Video Presentation | MP4 (<15 min) with voiceover | Challenge submission + LinkedIn |
| Analysis Notebook | Python (.ipynb) with all analysis code | Technical team, future analysts |
| Data Quality Report | PDF/Markdown - data issues and cleaning log | Data team |
| Automation Guide | Video + Doc - how to reuse for new clients | Internal team, future projects |

## 7.2 Video Presentation Structure

| Section | Duration | Content |
| --- | --- | --- |
| Introduction | 1 min | Context: QuickBite crisis, role as Peter Pandey |
| Data Overview | 1.5 min | Star schema, data landscape, time periods |
| Key Findings (Primary) | 5 min | Walk through dashboard pages 1-5 with key insights |
| Secondary Research | 2 min | Competitor analysis, external factors, strategies |
| Recommendations | 2.5 min | Actionable recovery plan with prioritized initiatives |
| Automation & Reusability | 1.5 min | Demo of dynamic features, One Work Many Clients approach |
| Closing | 0.5 min | Summary, next steps, call to action |

# 8. Automation & Reusability Strategy

"One Work, Many Clients" Philosophy: Every component is built to be parameterized and reusable.

| Component | Reusability Feature | How It Works |
| --- | --- | --- |
| Date Parameters | Configurable crisis period | Change pre-crisis/crisis dates in one config file; all dashboards update |
| Data Loader | CSV-agnostic ingestion | Column mapping config - swap in any food delivery dataset |
| Dashboard Template | Theme + layout engine | Color palette and layout defined in variables; swap for new branding |
| Analysis Scripts | Modular Python functions | Each question = one function with parameterized inputs |
| Word Cloud Generator | Language-agnostic | Stopwords list configurable; works with any review text |
| Presentation Generator | Auto-populated slides | Charts and numbers auto-inserted from analysis outputs |

# 9. Timeline & Milestones

| Day | Milestone | Key Deliverable | Go/No-Go |
| --- | --- | --- | --- |
| Day 1 | Data loaded, validated, star schema built | Data quality report | Proceed if >95% data quality |
| Day 3 | Sprint 1 complete: all EDA done | Q1, Q2, Q3, Q8 answered | Review answers with team |
| Day 6 | Sprint 2 complete: deep analysis done | Q4-Q10 answered | Validate all insights |
| Day 9 | Sprint 3 complete: dashboard + research | Full dashboard + secondary research | Stakeholder preview |
| Day 12 | Sprint 4 complete: everything delivered | Video, deck, LinkedIn post, submission | Final sign-off |

# 10. Risk Management & Contingency

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data quality issues (nulls, duplicates) | Medium | Run validation checks Day 1; document and handle in cleaning script |
| Dashboard tool limitations | Low | Use Python + HTML as backup if Power BI unavailable |
| Secondary research data unavailable | Medium | Use qualitative analysis + industry reports; clearly label assumptions |
| Time overrun on analysis | High | Sprint approach ensures core deliverables done first; skip-ahead if blocked |
| Presentation tool issues | Low | Pre-record video sections; have backup slide deck ready |

Ready to move to Execution Mode?

Approve this plan and we begin Sprint 1 immediately.